| **Project ID** | | | PW24\_RS\_03 | | | |
| --- | --- | --- | --- | --- | --- | --- |
| **Project Title** | | | Generating Clear Speech From Speech-Impaired Audio | | | |
| **Week Starting Date** | | | 15 January 2024 | **Week Ending Date** | | 22 January 2024 |
| **Name**  Roseline Jerry A  T P Shriambhikesh  Tanmay Praveen Udupa  Vandana S | | |  | **SRN**  PES1UG21CS500  PES1UG21CS659  PES1UG21CS662  PES1UG21CS697 | |  |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Finished setting up a project management workflow using online tools | | 19/01/24 | - GitHub for project management and timeline tracking - Zotero for literature review management | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Continuation of the first stage of the literature review | | | 17/01/24 |  | |
| 2 | Scenario Diagrams for the Use Cases | | | 22/01/24 | Using [lucid.apps](https://lucid.app/lucidchart/c0646d97-9a32-4b2d-b8ff-d68d1cabb039/edit?viewport_loc=-475%2C-107%2C2597%2C1534%2C0_0&invitationId=inv_4804ee4b-a092-4d95-8a0e-6dac3340d25d) | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Complete the set of papers given to us and find more datasets and studies. | | 25/01/24 | Found some more on GitHub | |
| 2 | | Progress Update Meeting | | 25/01/24 | 7:15-7:50 pm | |
| 3 | | Complete the slides for Review 1 of Capstone Phase I | | 29/01/24 | [Slides](https://docs.google.com/presentation/d/1pEwGynwGD85UMuugVcMTT_JMxAsjRUlqnO251by1rjk/edit?usp=sharing) | |
| 4 | | Prepare for Review 1 of Capstone Phase I | | 29/01/24 |  | |

| Signature of Project Guide With Name | Signature of Project Coordinator | Signature of Chairperson |
| --- | --- | --- |